BUDGET MONITORING ANALYSIS

Project

Procurement Tracking Dashboard

Prepared By

BIZIMANA EMMANUEL

Date

June 2026

1. Introduction

This document presents a sample budget monitoring analysis for procurement activities.

2. Objectives

- Track approved procurement budgets

- Monitor expenditure

- Identify budget variances

- Support financial reporting

- Improve procurement planning

3. Budget Summary

| Category | Approved Budget | Spent Amount | Balance | Status |
| --- | --- | --- | --- | --- |
| ICT Equipment | 50,000,000 RWF | 32,000,000 RWF | 18,000,000 RWF | On Track |
| Software Services | 30,000,000 RWF | 27,500,000 RWF | 2,500,000 RWF | Watch |
| Office Materials | 10,000,000 RWF | 6,000,000 RWF | 4,000,000 RWF | On Track |
| Network Services | 25,000,000 RWF | 24,000,000 RWF | 1,000,000 RWF | Critical |

4. Key Findings

- ICT equipment budget remains within acceptable range.

- Software services budget is close to full utilization.

- Network services require close monitoring.

- Budget visibility should be improved through dashboards.

5. Recommendations

- Introduce monthly budget reviews

- Automate budget alerts

- Track expenditure against approved procurement plans

- Improve reporting for management decisions

6. Conclusion

Budget monitoring improves financial control, procurement accountability, and planning efficiency.